## Slide 1
WEEKLY STATISTICS
Executive Dashboard
1
Total Task
40%
Overall Progress
Task by Status
In Progress
1
Completed
0
Review
0
New
0
Task by Difficulty
Easy
1
Medium
0
Hard
0
Overall Progress
40%
NAFTAL YUNIOR
Engineering Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 2
1
Total
0
Completed
1
In Progress
0
Blocker
TASK DASHBOARD
Task
Status
Difficulty
Progress
• Technical Analysis Ticket v2.8.0
In Progress
Medium
40%
1
Total Task
0
Completed
1
In Progress
0
New
0
Blocker
WEEKLY CHECKPOINT
WEEKLY EXECUTIVE SUMMARY
Sprint Progress • Version 2.8.0
NAFTAL YUNIOR
Engineering Lead
Ver 2.8.0
22 - 07 - 2026
Task | Status | Difficulty | Progress
Timeline Arrangement | In Progress | Easy | 70%
Chatbot Classifier | In Progress | Hard | 60%
Notification PRD | In Progress | Medium | 65%
Mobile Ticketing | Review | Medium | 80%
Prepare Script Testing | In Progress | Medium | 40%
Socket Testing | In Progress | Hard | 35%
Auto Tag Testing | New | Medium | 10%
Mentor Intern QA | In Progress | Easy | 75%
Meeting SAP | Completed | Easy | 100%

## Slide 3
MINGGU LALU
Task Breakdown
Completed & Ongoing Tasks - Last Week
Task | Status | Notes / Outcome
Technical Analysis Ticket v2.8.0 | In Progress | Task dibuat, version prod-2.8.0 ditetapkan, kickoff analisis superadmin
Analysis ticket superadmin | Completed | 2 jam spesifikasi tercatat pada 30 Jun 2026
Superadmin PRD + TRD planning | Completed | 4 jam analisis, TRD, dan rencana development pada 1 Jul 2026
Template Builder WA API | Completed | 2 jam improvement analysis pada 7 Jul 2026
Global Search improvement | Completed | 2 jam improvement analysis pada 13 Jul 2026
Status update | Completed | Status berubah dari New ke In progress pada 7 Jul 2026
Progress summary | Ongoing | Total effort 10 jam, fokus masih analisis/specification
Meeting SAP | Completed | Requirement alignment
NAFTAL YUNIOR
Engineering Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 4
MINGGU BERJALAN
Task Breakdown
Current Week Activities
Task | Status | Notes / Outcome
Technical Analysis Ticket v2.8.0 | In Progress | Open task utama untuk analisis ticket versi 2.8.0
Superadmin analysis consolidation | In Progress | Hasil analisis ticket superadmin perlu dirapikan jadi output final
TRD / development planning | In Progress | Rencana development sudah dibuka, butuh breakdown next action
Search global improvement | In Progress | Analisis improvement terakhir tercatat 13 Jul 2026
Template Builder WA API | In Progress | Analisis improvement sudah ada, tindak lanjut implementasi belum tercatat
Progress tracking | In Progress | Status task masih In progress, belum ada % progress di OpenProject
Next checkpoint | Planned | Butuh keputusan deliverable final dan close task setelah analisis selesai
Mentor QA Intern | In Progress | Pendampingan
NAFTAL YUNIOR
Engineering Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 5
BLOCKING POINT & RECOMMENDATION
ENGINEERING LEAD
BLOCKING POINT
• Progress persen belum diisi di OpenProject, jadi dashboard pakai estimasi manual 40%
• Description task kosong, konteks detail hanya muncul dari time entry dan activity log
• Belum ada due date dan milestone penutupan task
• Belum ada relation ke task implementasi, jadi follow-up sulit ditrace
• Rekomendasi: isi progress %, outcome analisis final, dan link task turunan implementasi
NAFTAL YUNIOR
Engineering Lead
Ver 2.8.0
22 - 07 - 2026