## Slide 1
EXECUTIVE SPRINT REPORT
Sprint Progress Dashboard
Weekly performance tracking, task breakdown, and strategic QA deliverables for Version 2.8.0
PRESENTER
Dany — QA / Product Team Lead
TARGET RELEASE
Version 2.8.0
DATE
22 Juli 2026
Confidential — Internal QA & Product Engineering Report
Slide 1 / 10

## Slide 2
KEY METRICS
Executive Progress Metrics
TOTAL TASKS
9
Active Sprint Backlog
OVERALL PROGRESS
59%
On Track
COMPLETED
1
100% Outcome Achieved
IN PROGRESS
6
Active Development
Sprint Completion Progress Bar
59% Completed
1
Task Completed
6
Tasks In Progress
1
Task In Review
1
New Task
Sprint Progress v2.8.0 | QA Executive Dashboard
Slide 3 / 10

## Slide 3
TASK DISTRIBUTION
Status & Difficulty Breakdown
Task Status Distribution
9
TOTAL TASKS
In Progress (6)
66.7%
Completed (1)
11.1%
Review (1)
11.1%
New (1)
11.1%
Task Difficulty Distribution
Easy Tasks
3 Tasks (33.3%)
Medium Tasks
4 Tasks (44.4%)
Hard Tasks
2 Tasks (22.2%)
Sprint Progress v2.8.0 | Task Distribution
Slide 4 / 10

## Slide 4
DETAILED BACKLOG
Task Progress Matrix
TASK NAME
STATUS
DIFFICULTY
PROGRESS (%)
COMPLETION
Timeline Arrangement
IN PROGRESS
EASY
70%
70%
Chatbot Classifier
IN PROGRESS
HARD
60%
60%
Notification PRD
IN PROGRESS
MEDIUM
65%
65%
Mobile Ticketing
REVIEW
MEDIUM
80%
80%
Prepare Script Testing
IN PROGRESS
MEDIUM
40%
40%
Socket Testing
IN PROGRESS
HARD
35%
35%
Auto Tag Testing
NEW
MEDIUM
10%
10%
Mentor Intern QA
IN PROGRESS
EASY
75%
75%
Meeting SAP
COMPLETED
EASY
100%
100%
Sprint Progress v2.8.0 | Task Status Breakdown
Slide 5 / 10

## Slide 5
HISTORICAL PERFORMANCE
Last Week Task Breakdown
Completed Deliverables
Timeline Arrangement: Timeline disusun dengan struktur baru
RnD Chatbot: Research classifier telah selesai
Research Notification: BRD v0 berhasil diselesaikan
Research Mobile Ticketing: UI research selesai
Meeting SAP: Requirement alignment selesai disepakati
Ongoing & Mentoring Activities
Prepare Script Testing: Script awal sedang disiapkan
Testing Socket Message: Initial testing dalam eksekusi
Mentor Intern QA: Review & mentoring rutin berjalan
Project status quality assurance dashboard
Current performance of implemented quality assurance strategies
65%
Overall progress
Planning
Completed
Design
Completed
Development
57%
Testing
Wait
Project summary
Avg. time
Overdue tasks
Project budget
This graph/chart is linked to excel, and changes automatically based on data.
Sprint Progress v2.8.0 | Minggu Lalu Summary
Slide 6 / 10