## Slide 1
WEEKLY STATISTICS
Executive Dashboard
9
Total Task
59%
Overall Progress
Task by Status
In Progress
6
Completed
1
Review
1
New
1
Task by Difficulty
Easy
3
Medium
4
Hard
2
Overall Progress
59%
DANY
QA / Product Team Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 2
9
Total
1
Completed
7
In Progress
6
Blocker
TASK DASHBOARD
Task | Status | Difficulty | Progress
• Timeline Arrangement | In Progress | Easy | 70%
• Chatbot Classifier | In Progress | Hard | 60%
• Notification PRD | In Progress | Medium | 65%
• Mobile Ticketing | Review | Medium | 80%
• Prepare Script | In Progress | Medium | 40%
• Socket Testing | In Progress | Hard | 35%
• Auto Tag Testing | New | Medium | 10%
• Mentor Intern | In Progress | Easy | 75%
• Meeting SAP | Completed | Easy | 100%
9
Total Task
1
Completed
7
In Progress
1
New
6
Blocker
WEEKLY CHECKPOINT
WEEKLY EXECUTIVE SUMMARY
Sprint Progress • Version 2.8.0
DANY
QA / Product Team Lead
Ver 2.8.0
22 - 07 - 2026
Task | Status | Difficulty | Progress
Timeline Arrangement | In Progress | Easy | 70%
Chatbot Classifier | In Progress | Hard | 60%
Notification PRD | In Progress | Medium | 65%
Mobile Ticketing | Review | Medium | 80%
Prepare Script Testing | In Progress | Medium | 40%
Socket Testing | In Progress | Hard | 35%
Auto Tag Testing | New | Medium | 10%
Mentor Intern QA | In Progress | Easy | 75%
Meeting SAP | Completed | Easy | 100%

## Slide 3
MINGGU LALU
Task Breakdown
Completed & Ongoing Tasks - Last Week
Task | Status | Notes / Outcome
Timeline Arrangement | Completed | Timeline disusun
RnD Chatbot > Classifier | Completed | Research classifier selesai
Research Notification | Completed | BRD v0 selesai
Research Mobile Ticketing | Completed | UI research
Prepare Script Testing | In Progress | Script disiapkan
Testing Socket Message | In Progress | Initial testing
Mentor QA Intern | Ongoing | Review & mentoring
Meeting SAP | Completed | Requirement alignment
DANY
QA / Product Team Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 4
MINGGU BERJALAN
Task Breakdown
Current Week Activities
Task | Status | Notes / Outcome
Timeline Arrangement | In Progress | Penyesuaian timeline
Classifier Testing Data | In Progress | Persiapan dummy/testing data
Notification PRD v0 | In Progress | PRD + grooming
Mobile Ticketing | Review | Menunggu feedback
Prepare Script Testing | In Progress | Automation script
Socket Testing | In Progress | Stability testing
Auto Tag Testing | New | Persiapan test
Mentor QA Intern | In Progress | Pendampingan
DANY
QA / Product Team Lead
Ver 2.8.0
22 - 07 - 2026

## Slide 5
BLOCKING POINT & RECOMMENDATION
QUALITY ASSURANCE ENGINEER
BLOCKING POINT
• Dummy data perlu dipersiapkan untuk testing
• Repository context harus sinkron agar AI akurat
• Timeline improvement berubah mengikuti fitur
• Audit UI/UX masih tahap breakdown
• Code freeze setelah release
• Monitoring production & log
• Standardisasi error message
DANY
QA / Product Team Lead
Ver 2.8.0
22 - 07 - 2026